Anfiyin Sprint 1 Retrospective

What I Worked On

In Sprint 1, I worked on the borrower-facing Android mobile application for the Agentic Lender project.

Three main features that I developed were:

•	MOB-03 — Borrower Financial Details

•	MOB-05 — Property Details

•	MOB-08 — Application Status

I made wireframes for these features and implemented them into working Android prototype using Kotlin and Jetpack Compose.

What Went Well

Three chosen features have been successfully implemented into working prototype.

The borrower can:

•	Fill in the information about his finances.

•	Proceed to the property details screen.

•	Fill in the information about the property.

•	Submit the application.

•	View the application status screen.

There was also some basic validation implemented so that user could not proceed when some fields were blank.

All Sprint 1 mobile test cases were completed successfully.

Challenges

One of the challenges was configuring Android Studio and Android Emulator, including Windows Hypervisor.

Another limitation is that current prototype works with temporary hard-coded application status values like LTV, DTI and AI Review status.

Currently, the prototype is not connected with Firebase or with other group components.

What I Would Improve

For the next Sprint, I would improve the application by:

•	Connecting Android application with Firebase.

•	Saving borrower and property information instead of storing it temporarily in the application.

•	Loading application status from backend.

•	Adding validation for numerical values and other invalid data.

•	Improving visual part to be closer to Figma prototype.

•	Connecting mobile application with AI/property valuation and backend components.

Sprint 1 Outcome

Main Sprint 1 goal for mobile component has been reached.

There is now a working standalone Android prototype demonstrating the following flow:

Borrower Financial Details -> Property Details -> Application Status

This is a basis for further development of Firebase and backend integration in next Sprints.